# Project Ninja – Execution Plan for Interim Submission

Contents

1. Current Objective	2

2. Recommended MVP Positioning  to be reviewed and agreed	2

3. Workstreams and Actions	2

Workstream 1: MVP Scope Finalization	2

Workstream 2: Dataset Review and Feature Mapping	3

Workstream 3: LangGraph Experiment / Demo Scope	3

Workstream 4: Functional Workflow / Architecture	4

Workstream 5: Data → AI → Outcome Mapping	4

Workstream 6: Business Outcomes and Metrics	5

Workstream 7: Cost and Break-even Analysis	5

Workstream 8: Competitor and Differentiation	6

4. Suggested Ownership	6

5. Timeline for Next 7 Days	7

6. Immediate Next Sync Agenda	7

7. Key Critical Thinking Questions for the Team	7

8. Definition of Done for Interim Submission	7

## 1. Current Objective

Based on the mentoring inputs, our immediate focus should be to move from a strong concept proposal to a clear, scoped, and evidence-backed interim submission.

The next phase should establish:

- what exactly our MVP will demonstrate

- how the dataset supports the MVP

- what AI capabilities are required

- what workflow/architecture we will present

- what business outcomes we expect

- what cost and break-even assumptions we will use

- what can be shown as demo/experiment versus what remains conceptual

## 2. Recommended MVP Positioning  to be reviewed and agreed

Proposed MVP Scope:  Project Ninja will focus on AI-assisted incident classification, routing, and response recommendation using IT support ticket data, supported by a simple LangGraph-based workflow.

MVP should include

| Capability | Purpose |
| --- | --- |
| Ticket classification | Identify category/type of incident |
| Priority/severity indication | Help teams understand urgency |
| Routing recommendation | Suggest the right support group/team |
| Response recommendation | Suggest possible next-best-action |
| Human-in-the-loop review | Allow human validation before action |
| Basic operational outcome view | Show how this improves triage/response |

Keep as future roadmap

| Capability | Reason |
| --- | --- |
| Full autonomous remediation | Too broad for capstone MVP |
| Enterprise-wide AIOps orchestration | Future product vision |
| Real-time monitoring integration | Requires production system access |
| Self-healing operations | Long-term roadmap |
| Full executive command center | Can be mentioned as future expansion |

## 3. Workstreams and Actions

### Workstream 1: MVP Scope Finalization

Objective:  Clearly define what we are building/explaining for the capstone and what we are not.

| Action | Output |
| --- | --- |
| Finalize 2–3 line MVP statement | Clear MVP definition |
| Define in-scope capabilities | MVP scope list |
| Define out-of-scope/future roadmap items | Scope boundary |
| Identify primary user persona | Service Desk / IT Ops user |
| Identify primary outcome | Faster and better incident triage |

Critical questions to answer

- What exactly will the MVP demonstrate?

- Are we focusing on classification, routing, recommendation, or all three?

- What is the one message we want the mentor/evaluators to remember?

- What should we avoid overclaiming?

### Workstream 2: Dataset Review and Feature Mapping

Objective: Understand what the 29,651-ticket dataset can realistically support.

| Action | Output |
| --- | --- |
| Review dataset columns | Dataset field inventory |
| Identify usable variables/features | Feature table |
| Check missing values/data quality | Data quality notes |
| Identify target labels | Classification/recommendation target |
| Select sample records for demo | Demo-ready sample set |
| Capture assumptions | Data assumption log |

Feature mapping format

| Dataset Field | Meaning | Possible Use | AI Capability |
| --- | --- | --- | --- |
| Ticket description | Issue details | Classification/summarization | NLP |
| Category/type | Incident class | Target label | Classification |
| Priority/severity | Urgency | Risk indication | Prediction/scoring |
| Assignment group | Support team | Routing | Recommendation |
| Resolution notes | Past fix/action | Response suggestion | Recommendation |
| Created/resolved dates | Time taken | MTTR analysis | Analytics |

### Workstream 3: LangGraph Experiment / Demo Scope

Objective: Define a lightweight experiment that supports the capstone story without becoming too complex.

Recommended simple workflow

- User submits/support ticket is selected

- Agent reads ticket description

- Classification node identifies incident category

- Priority/risk node suggests urgency

- Recommendation node suggests next-best-action or routing

- Human-in-the-loop node validates or overrides

- Final output is generated

| Action | Output |
| --- | --- |
| Define LangGraph nodes | Simple agent workflow |
| Select sample tickets | Test data |
| Create prompt logic | Prompt templates |
| Generate sample outputs | Demo evidence/screenshots |
| Capture limitations | Demo assumptions/risks |

Critical questions

- What will LangGraph demonstrate that a normal static flow will not?

- Are we using LangGraph for orchestration or only as a concept?

- Can we explain the demo clearly to a non-technical evaluator?

- What is the smallest working demonstration we can attempt?

### Workstream 4: Functional Workflow / Architecture

Objective: Create a simple report-ready workflow that connects data, AI, human decision-making, and business outcome.

Proposed workflow (to be reviewed, elaborated and agreed)

Ticket / Incident Data

↓

Data Cleaning & Feature Extraction

↓

AI Classification / Priority Detection

↓

Recommendation Engine

↓

Human-in-the-Loop Review

↓

Final Routing / Suggested Action

↓

Operational Outcome Tracking

Actions

| Action | Output |
| --- | --- |
| Create high-level flowchart | Report-ready diagram |
| Define each step in simple language | Workflow explanation |
| Separate MVP architecture from future architecture | Clear scope distinction |
| Align architecture to dataset and demo | Practical credibility |

### Workstream 5: Data → AI → Outcome Mapping

Objective: Make the AI value clear and defensible.

| Data Input | AI Capability | Output | Business Outcome |
| --- | --- | --- | --- |
| Ticket description | NLP classification | Incident category | Faster triage |
| Priority/severity | Risk scoring | Escalation insight | Better prioritization |
| Assignment history | Routing recommendation | Suggested support group | Reduced misrouting |
| Resolution notes | Recommendation logic | Suggested next action | Faster response |
| Created/resolved timestamps | MTTR analysis | Delay pattern | Improved visibility |
| Repeated issue patterns | Pattern detection | Recurrence signal | Proactive prevention |

This table should become one of the most important parts of our interim report.

### Workstream 6: Business Outcomes and Metrics

Objective: Define how Project Ninja creates measurable operational value.

| Metric | Why it matters |
| --- | --- |
| MTTR reduction | Faster issue resolution |
| Manual triage reduction | Lower support effort |
| Routing accuracy | Fewer reassignment loops |
| SLA improvement | Better service reliability |
| Incident recurrence reduction | Lower repeat workload |
| Response consistency | Better operational quality |

Critical questions

- Which metrics can we realistically claim?

- Which metrics are assumptions?

- Can we quantify expected improvement conservatively?

- Are we showing cost saving, productivity gain, or both?

### Workstream 7: Cost and Break-even Analysis

Objective: Prepare a simple, realistic business case.

Cost areas to estimate

| Cost Area | What to consider |
| --- | --- |
| Development cost | AI/ML engineer, data engineer, product effort |
| Cloud/compute cost | LLM/API usage, storage, processing |
| Integration cost | Ticketing system, monitoring tools |
| Data preparation cost | Cleaning, labeling, validation |
| Governance cost | Security, HITL, auditability |
| Maintenance cost | Model monitoring, prompt tuning, support |

Benefit areas to estimate

| Benefit Area | How to calculate |
| --- | --- |
| Manual triage saving | Time saved per ticket × ticket volume |
| MTTR reduction | Time saved per incident × cost of delay |
| Reduced misrouting | Fewer reassignment cycles |
| SLA improvement | Reduced escalation/penalty impact |
| Productivity gain | Support time redirected to complex work |

Break-even formula

Break-even period = Total implementation cost / Monthly operational savings

Required assumptions

| Assumption | Example |
| --- | --- |
| Monthly ticket volume | Based on dataset/business assumption |
| Average triage time | X minutes per ticket |
| Expected triage reduction | Y% |
| Support cost per hour | ₹/$ assumption |
| Monthly savings | Time saved × cost rate |
| Implementation cost | Build + cloud + integration |
| Break-even | Cost / monthly savings |

### Workstream 8: Competitor and Differentiation

Objective: Show why Project Ninja is not just another AIOps or service desk tool.

| Action | Output |
| --- | --- |
| Review existing tools | Competitor list |
| Identify key capabilities | Comparison table |
| Identify gaps | Differentiation points |
| Position Project Ninja clearly | Capstone product value proposition |

Competitors to review

- ServiceNow AIOps

- Splunk ITSI

- Dynatrace

- Datadog

- PagerDuty

- BigPanda

- Moogsoft

Differentiation angle

Project Ninja can be positioned as:

A lightweight AI-assisted incident intelligence and recommendation layer that helps service desk and IT operations teams classify, route, and respond to incidents faster, with human-in-loop validation.

## 4. Suggested Ownership

To be confirmed as a team.

| Area | Suggested Owner |
| --- | --- |
| MVP scope and problem framing |  |
| Dataset review and feature mapping |  |
| LangGraph experiment/demo thinking |  |
| Workflow and architecture diagram |  |
| Business value and cost-benefit model |  |
| Competitor scan and differentiation |  |
| Interim report consolidation |  |
| Review and quality check |  |
| Overall project Management | Ram |

## 5. Timeline for Next 7 Days

| Day | Focus | Expected Output |
| --- | --- | --- |
| Day 1 | Lock MVP scope and ownership | Final MVP statement and owners |
| Day 2 | Dataset review | Feature table and sample records |
| Day 3 | LangGraph experiment scope | Simple node-level workflow |
| Day 4 | Workflow and architecture | Report-ready diagram |
| Day 5 | Business value and competitor scan | KPI and differentiation section |
| Day 6 | Cost and break-even model | Financial assumptions table |
| Day 7 | Interim report consolidation | Draft ready for internal review |

## 6. Immediate Next Sync Agenda

For the next team sync, we should focus only on decisions, not open-ended discussion.

Proposed agenda

- Confirm MVP scope

- Review dataset fields and sample records

- Decide LangGraph experiment scope

- Finalize workflow/flowchart direction

- Assign ownership for each workstream

- Confirm interim report structure

- Agree deadlines before the next mentor review

## 7. Key Critical Thinking Questions for the Team

We should keep asking these throughout:

- Are we solving the right-sized problem for a capstone MVP?

- What can we confidently demonstrate versus only describe conceptually?

- What data do we actually have, and what are we assuming?

- Which AI capability is essential, and which is just nice to have?

- What measurable outcome are we promising?

- Can our cost-benefit logic be defended?

- Is our architecture simple enough for evaluators to understand?

- Are we separating MVP from future roadmap clearly?

## 8. Definition of Done for Interim Submission

We should consider the interim submission ready only when we have:

| Item | Done? |
| --- | --- |
| Final problem statement |  |
| MVP scope and out-of-scope |  |
| Target users/personas |  |
| Dataset overview and feature table |  |
| Data → AI → Outcome mapping |  |
| Workflow/architecture diagram |  |
| AI/model approach |  |
| Competitor scan |  |
| Business outcomes/KPIs |  |
| Cost and break-even assumptions |  |
| Risks and constraints |  |
| Future roadmap |  |